Tender No:. 2026-27/Sports/2B/LNM-1484
The LNM Institute of Information Technology, Jaipur

TENDER NOTICE
The LNM Institute of Information Technology, Jaipur is a Deemed-to-be-University, set up as a Non-Profit Making institute engaged in imparting higher learning in Engineering, Technology and Science. We are located at Gram-Rupa Ki Nangal, Post-Sumel, Via-Jamdoli, Jaipur, Pin 302031 Rajasthan, under the joint venture of the Government of Rajasthan and Lakshmi & Usha Mittal Foundation.
The institute invites proposals from competent vendors for Construction, Development, Establishment of a Natural Turf Cricket Wicket at LNMIIT. Bidders can submit their sealed offers/s at the following address by Email/Speed-Post/ Registered Post/ By-hand/courier before 05:00 PM on 31 July 2026.
Filing of Tender:
Option 1: Physical submission of offers (hard copy) in sealed envelopes.
Bids shall be addressed to the undersigned and deposited in the tender box available at the main gate of the institute in person/ Speed-Post/ Registered Post/ By-hand/courier of the Institute after marking due entries in the Receipt Book available with the Security Officer at the main gate. 
The tender subject and reference number must be mentioned on the envelope. 

Director
The LNM Institute of Information Technology,
Gram – Rupa Ki Nangal, Post – Sumel,
Via – Jamdoli, Jaipur- 302031

Option 2: Password-protected online submission via Email 
Password-protected offers can be submitted by the bidders via email at the below-mentioned email IDs.

tender-document@lnmiit.ac.in (password-protected document)
tender-password@lnmiit.ac.in (password only)
The tender subject and reference number must be mentioned in the subject line of the emails. 

Bid Process:
Technical & Commercial details on the company’s letterhead, duly signed and sealed by the authorized signatory, are required to be submitted in two separate envelopes/emails. 
Envelopes/Emails should be duly marked as follows: 
1. [bookmark: _Hlk219040947]Technical bid for the “Construction, Development, Establishment of a Natural Turf Cricket Wicket at LNMIIT”. (Technical bid must be submitted without password protection)

2. [bookmark: _Hlk219038875][bookmark: _Hlk219040953]Commercial Bid for the “Construction, Development, Establishment of a Natural Turf Cricket Wicket at LNMIIT” (The Commercial bid must be submitted with password protection.)
Both Envelopes/files should be enclosed/attached in a single envelope/email bearing the heading “Bid for the “Construction, Development, Establishment of a Natural Turf Cricket Wicket at LNMIIT at LNMIIT”) (Tender No. : 2026-27/Sports/2B/LNM-1484) ”. 
Note: The bidders/vendors are requested to go through the tender document carefully and ensure compliance with all specifications/instructions in this tender
Bids are liable to be rejected: 
· If the above-mentioned bid submission procedure is not followed.
· Incomplete and non-conforming bids.
· Arbitration: All disputes and differences arising between the two parties in connection with this order shall be mutually settled as far as possible, failing which, all such disputes shall be referred to arbitration and settlement under the provision of the Arbitration and Conciliation Act, 1996 and as amended from time to time or any such law for the time being prevailing in India. The venue of such arbitration shall be Jaipur.


Technical Bid: (in a separate sealed envelope/via email)

Bid for the _ Construction, Development, Establishment of a Natural Turf Cricket Wicket at LNMIIT 
(Tender No. : 2026-27/Sports/2B/LNM-1484)

Bidder is required to furnish the requisite details as per the below mentioned table format and proof of such documents to be uploaded along with the bid under respective title/ headings as mentioned at column no ‘C’ accordingly.

	S.No.
	Title/ Heading
Details sought by buyer
	Details/ Certificate No. (Attached Y/N)

	A
	B
	C

	1.
	Bidder Firm Name & Registration No,
	

	2.
	Bidder’s Company profile or brief note
	

	3.
	PAN Card No,.
	

	4.
	GST Number
	

	5.
	List of Directors/ Partners/Proprietor/ Members of the Bidder’s Firm
	

	6.
	Detail of other associated/sister concerns (if any) of Directors/Partners/ Proprietor/ Members
	

	7.
	Bidder Turnover - Average annual turnover for last three years
	

	8.
	The Client List with some purchase orders and satisfactory certificate (to whom the vendor has delivered the goods/provided the services in the past (Three (03) purchase orders/work orders, at least one from each of the last three years, including the previous year.)
	

	9.
	If the bidder is authorized by the OEM/Manufacturer. Proof of the same is to be submitted with the Technical Bid
	

	10.
	An undertaking (self-certificate) that the agency has not been blacklisted by a Central/State/UT Government Institutions and there has been no litigation with any government department/institution on account of any services/supplies.
	

	11.
	Scanned copy of EMD/ Tender Fees paid through RTGS/NEFT (if required/asked in the tender)
	

	12
	Xerox copies of MoUs with previous colleges (minimum three) must be attached. (Applicable for student fest only).
	







Scope of work

The contractor shall provide all materials, labour, machinery, tools, transportation, technical supervision, watering arrangements, turf establishment services, maintenance services and all incidental works necessary for complete execution of the project.

The scope shall include:

A. Site Preparation
· Layout and marking of wicket area.
· Excavation of wicket area measuring 80 ft × 10 ft.
· Uniform excavation to a depth of 16 inches.
· Removal of vegetation, debris, roots, loose soil, stones and unsuitable material.
· Preparation and compaction of subgrade using approved compacting equipment.

B. Construction of Wicket Profile
Layer 1 – Drainage Foundation
· Supply and laying of crushed bricks/stone gritt.
· Compacted thickness: 5 inches.
· Uniform spreading and compaction.

Layer 2 – Filter Layer
· Supply and laying of clean river sand/bajri.
· Compacted thickness: 2 inches.
· Proper leveling and uniform distribution.

Layer 3 – Playing Bed
· Supply and laying of approved Black Cotton Soil / Cricket Clay Soil.
· Total compacted thickness: 8 inches.
The clay layer shall be constructed in four separate lifts:
· First lift – 2 inches
· Second lift – 2 inches
· Third lift – 2 inches
· Fourth lift – 2 inches
Each layer shall be:
· Lightly watered.
· Thoroughly compacted.
· Approved before placement of the next layer.

C. Turf Establishment
· Supply and installation of Selection Grade Bermuda/Couch Grass or equivalent approved turf.
· Planting through turf mats or grass sprigs.
· Filling of gaps using fine sieved black soil.
· Establishment of uniform turf coverage across the wicket surface.

D. Surface Development
· Top dressing using finely sieved black soil.
· Mowing operations.
· Surface leveling.
· Light rolling.
· Preparation of smooth and even playing surface.

E. Establishment Period Maintenance
· Daily watering as required.
· Weed control.
· Pest and disease management.
· Turf repair and patching.
· Surface correction.
· Regular rolling and mowing.

4. Technical Specifications
	Particular
	Specification

	Wicket Size
	80 ft × 10 ft

	Total Excavation Depth
	16 inches

	Drainage Layer
	5 inches Crushed Bricks/Gritt

	Filter Layer
	2 inches River Sand/Bajri

	Playing Layer
	8 inches Black Cotton/Cricket Clay Soil

	Top Layer
	Grass + Fine Soil Dressing (1 inch)

	Grass Type
	Selection Grade Bermuda/Couch Grass or Equivalent

	Surface Finish
	Firm, Level, Well Compacted and Match Ready



5. Construction Methodology
Phase I – Excavation & Base Preparation
1. Excavate the entire wicket area to 16-inch depth.
2. Remove roots, debris and unsuitable materials.
3. Compact exposed earth surface using mechanical compactor or hand rammer.
Phase II – Layer Construction
Drainage Layer
· Lay 5 inches of crushed bricks/gritt.
· Compact thoroughly.
Filter Layer
· Lay 2 inches of river sand/bajri.
· Level evenly.
Clay Playing Bed
· Lay black cotton/clay soil in four stages.
· Water lightly after each stage.
· Compact each layer before placing the next.
Phase III – Turf Establishment
· Lay approved turf grass.
· Fill gaps with fine screened black soil.
· Maintain adequate moisture for root development.
Phase IV – Surface Curing
· Initial turf establishment period of 2–3 weeks.
· Light mowing after root establishment.
· Light rolling only.
· Progressive top dressing using fine sieved black soil.
· Surface brought flush with surrounding ground level.





6. Eligibility Criteria
The bidder must satisfy the following requirements:
Experience
· Minimum Five (05) Years experience in sports turf development, cricket pitch construction, turf wicket preparation, sports ground maintenance or similar works.
Similar Works
The bidder must have successfully completed at least:
· Three (03) similar turf cricket wicket/pitch projects during the last five years.

Mandatory Documents
The bidder shall submit:
1. Copy of Registration Certificate.
2. GST Registration.
3. PAN Card.
4. Work Orders of similar projects.
5. Minimum three Completion Certificates.
6. Minimum three Satisfactory Performance Certificates from clients.
7. Photographs of completed projects.
8. Client references with contact details.
9. Company profile.

Technical Capacity
The bidder shall have access to:
· The vendor shall deploy one qualified Pitch Curator for the construction, preparation, and maintenance of the turf cricket wicket.
· Turf maintenance equipment.
· Rollers and compactors.
· Skilled manpower.

7. Completion Period
The work shall be completed within the period specified in the Work Order, excluding the natural turf establishment period required for proper grass rooting and stabilization.

8. Inspection and Quality Control
LNMIIT reserves the right to:
· Inspect materials before use.
· Verify source and quality of soil and grass.
· Inspect workmanship during execution.
· Reject any material or work not conforming to specifications.
The contractor shall rectify any deficiencies at no additional cost.

9. Warranty / Defect Liability Period
The contractor shall provide a comprehensive warranty for a period of One (01) Year from the date of successful completion and handover.
During the warranty period, the contractor shall:
· Repair settlement or depressions.
· Replace dead or damaged turf.
· Maintain uniform grass cover.
· Correct surface irregularities.
· Attend defects reported by LNMIIT within seven working days.
No additional payment shall be made during the warranty period.

10. Annual Maintenance Contract (AMC)

The bidder shall separately quote the rates for a Comprehensive Annual Maintenance Contract (AMC) for the Natural Turf Cricket Wicket after the completion of the Defect Liability/Warranty Period.

The successful bidder shall provide One (01) Additional Year AMC after completion of the warranty period.
AMC shall include:
· Mowing.
· Rolling.
· Watering supervision.
· Weed control.
· Pest control.
· Top dressing.
· Turf repair.
· Surface leveling.
· Technical inspection visits.
The bidder shall quote AMC charges separately.

12. Acceptance Criteria
The wicket shall be accepted only if:
· All layers conform to specifications.
· Surface is level and compact.
· Grass coverage is uniform and healthy.
· Wicket is suitable for cricket practice and match play.
· No visible settlement, unevenness or drainage issues are observed.

13. Right of the Institute
LNMIIT reserves the right to accept or reject any or all bids without assigning any reason and may modify the scope of work, quantities, or specifications in the interest of the Institute.


Technical specification: 
	
	Sr. No.
	Item Name
	Qty.
	UOM

	1
	Construction, Development, Establishment of a Natural Turf Cricket Wicket at LNMIIT
	1
	 Nos

	2.
	Annual Maintenance Contract (AMC) of a Natural Turf Cricket Wicket
	1
	 Nos


[bookmark: _Hlk214373706]

                                                                                                     Signature with seal





Annexure
To Whomsoever It May Concern
This is to confirm that we, the undersigned, intend to participate in Tender No. : 2026-27/Sports/2B/LNM-1484 for the tender/work titled: “Bid for the Construction, Development, Establishment of a Natural Turf Cricket Wicket at LNMIIT”

We hereby certify the following:
No Conflict of Interest:
1. We declare that we have no conflict of interest in participating in the above tender. We further confirm that we are not engaged in any activity or association that may compromise, or be perceived to compromise, our impartiality or ability to fulfil the obligations of the tender.

Undertaking on Blacklisting & Litigation (Self-Certificate):
2. We hereby undertake that:
· Our agency/firm has never been blacklisted or debarred by any Central Government, State Government, Union Territory administration, or any other Institution/Organization.
· There is no ongoing or past litigation against our agency/firm with any Central Government, State Government, Union Territory administration, or any other Institution/Organization on account of any services/supplies.
· If at any stage the above declaration is found to be false, the Institute shall have the right to take any action as deemed appropriate, including rejection of our bid.

Site Visit /Understanding:
3. We confirm that we have visited the site/clearly understood the requirements and expectations of the college authorities.
Scope of Work:
4. We have thoroughly reviewed the scope of work mentioned in the bid document. The entire inventory/requirement/work has been verified and found to be in order. We also confirm that no additional items beyond the listed inventory/requirement will be required for successful completion of the work. However, if any additional item is required during execution, the same shall be provided by us as per the requirement.

Bidder Details

Name of Bidder: ______________________________________

Address: _____________________________________________

Contact Person: _______________________________________

Mobile No.: ___________________________________________

Email ID: _____________________________________________

Authorized Signatory: __________________________________

Signature & Stamp: ____________________________________


Date: _________________
Place: ________________

Commercial Bid: (in separate sealed envelope/password protected file via email)

Bid for the Construction, Development, Establishment of a Natural Turf Cricket Wicket at LNMIIT
(Tender No. : 2026-27/Sports/2B/LNM-_1484)


	S.No.
	Item Name/ Description
	Qty.
	UOM
	Rate
	Amount

	1.
	Construction, Development, Establishment of a Natural Turf Cricket Wicket at LNMIIT at LNMIIT
	1
	Nos.
	
	

	2.
	Annual Maintenance Contract (AMC) of a Natural Turf Cricket Wicket
	1
	Nos.
	
	

	Total
	

	GST
	

	Total including GST
	



GENERAL TERMS AND CONDITIONS:
1. All applicable taxes such as GST must be clearly mentioned. If not specified, it shall be deemed that all such charges are included in the quoted price.
2. If the supplier does not have a particular item or proposes a different make than that specified in the tender, the same must be clearly highlighted in the bid.
3. Prices must be inclusive of all charges such as packing, forwarding, transit insurance, transportation, loading, unloading (up to 50 meters), installation, and any other incidental expenses.
4. Bid must be submitted on an F.O.R. basis for delivery at: The LNM Institute of Information Technology, Gram – Rupa Ki Nangal, Post – Sumel, Via – Jamdoli, Jaipur – 302031.
5. Bid shall remain valid for a minimum period of 30 days. No change in prices will be accepted during the validity period.
6. The LNMIIT reserves the right to reject any quotation without assigning any reason.
7. Payment terms shall be mutually decided and agreed upon between the Institute and the vendor.
8. The bidder must submit a No Conflict of Interest Declaration along with the bid.
9. The bid must be submitted on the company’s letterhead and in the LNMIIT-prescribed format only.
10. Any item or service not being supplied by the bidder must be clearly mentioned separately in the bid.
11. Vendors must provide a photocopy of their cheque/cancelled cheque along with the invoice for payment processing.
12. Prices shall be quoted in Indian Rupees (INR) only.
13. Total prices shall be quoted for the complete scope of work as per technical specifications, inclusive of all taxes, duties, insurance, packing, forwarding, and incidental charges.
14. Agencies or individuals who are debarred or blacklisted are not permitted to participate in the tendering process. Any agency engaging a debarred person for negotiations or representation is also liable to be debarred.
15. If the work is not completed within the stipulated time mentioned in the work order, the competent authority of LNMIIT reserves the right to accept partial work on suitable terms, cancel the supply/work order, withhold or stop payment, forfeit the Earnest Money Deposit, or debar the agency. The decision of the Competent Authority shall be final and binding.
16. In case two or more bidders quote the same rates, the final selection shall be made through a draw of lots conducted by a committee comprising LNMIIT administrative members(PCC).
17. Vendors are required to visit the site and conduct a detailed survey before submitting their bid to understand the exact requirements. No request for additional items or modifications will be entertained later.
18. A pre-bid meeting and/or site visit may be arranged prior to submission of bids to clarify any doubts regarding project details, scope of work, and required documents.



Signature with seal
